1) What is SDLC?

SDLC stands for Software Development Life Cycle.

It is a structured process used by teams to plan, design, build, test, deploy, and maintain software in a disciplined way.
The main goal of SDLC is to deliver high-quality software on time, within budget, and with minimum risk.

Why SDLC is used

Without SDLC:

- requirements become unclear

- development becomes unorganized

- testing may be missed

- delivery gets delayed

- defects increase

With SDLC:

- work becomes systematic

- roles are clear

- quality improves

- tracking becomes easier

- customer expectations are managed properly

2) Phases of SDLC

2.1 Requirement Gathering and Analysis

In this phase, the team understands:

- what the client wants

- what business problem must be solved

- what features are needed

- what constraints exist

Activities

- client meetings

- business discussions

- documenting functional requirements

- documenting non-functional requirements

Example

A client wants a Hospital Appointment Booking System.
Requirements may be:

- patient registration

- doctor availability check

- appointment booking

- payment integration

- appointment reminder SMS/email

2.2 Feasibility Study

The team checks whether the project is possible from different angles.

Types of feasibility

- Technical feasibility – Can the technology support it?

- Financial feasibility – Is the cost acceptable?

- Operational feasibility – Can the business use it effectively?

- Time feasibility – Can it be delivered on time?

Example

If the hospital wants AI-based doctor recommendations in 2 weeks, the team may say that timeline is not feasible.

2.3 System Design

In this phase, the team designs the solution.

Design includes

- application architecture

- database design

- UI/UX design

- API design

- security design

Example

For hospital application:

- frontend: React

- backend: .NET / Java

- database: SQL Server / MySQL

- notification: SMS gateway

- authentication: JWT

2.4 Development / Coding

Developers start building the application based on requirements and design.

Activities

- frontend development

- backend development

- database scripts

- API creation

- integrations

2.5 Testing

Testers verify whether the application works correctly.

Types of testing

- unit testing

- integration testing

- system testing

- regression testing

- user acceptance testing

Example

Testing appointment booking:

- Can a patient book a slot?

- Can double booking happen?

- Does payment work?

- Is notification sent?

2.6 Deployment

The application is moved to production or live environment.

Example

Hospital staff start using the system on actual devices in the hospital.

2.7 Maintenance

After go-live, the team continues to:

- fix bugs

- improve performance

- add enhancements

- support users

Example

Users report that reminder SMS is delayed. The team fixes it in maintenance.

3) SDLC Models

There are multiple SDLC models.

3.1 Waterfall Model

A sequential model where one phase completes before the next starts.

Best for

- very clear requirements

- small or fixed projects

- low change environments

Limitation

Difficult to adapt if requirements change later.

3.2 Agile Model

An iterative and incremental model where software is built in small parts and delivered frequently.

Best for

- changing requirements

- fast delivery

- customer collaboration

- modern software projects

3.3 Spiral Model

Focuses heavily on risk analysis and repeated refinement.

3.4 V-Model

Testing is planned alongside development phases.

4) What is Agile?

Agile is a project and software development approach in which work is done in small increments, with continuous feedback, frequent delivery, and close collaboration between business and technical teams.

Instead of building everything at once, Agile says:

Build small, test early, get feedback, improve continuously.

5) Agile Principles

Agile values:

- customer collaboration over contract negotiation

- responding to change over following a rigid plan

- working software over excessive documentation

- individuals and interactions over processes and tools

In simple words

Agile means:

- work in small cycles

- show progress frequently

- adapt quickly

- involve customer regularly

6) Agile Real-World Use Case

Let us take a real-world example:

Project: Online Food Delivery App

The client wants:

- customer registration

- restaurant listing

- menu browsing

- cart

- payment

- order tracking

- delivery status updates

If the team follows traditional approach, the customer may wait 6 months before seeing anything.

In Agile, the team delivers in parts:

Sprint 1

- login

- registration

- restaurant list

Sprint 2

- menu

- cart

- checkout

Sprint 3

- payment

- order confirmation

- notifications

Sprint 4

- live order tracking

- reviews

- discounts

This gives faster visibility and earlier feedback.

7) What is Scrum?

Scrum is one of the most popular frameworks used to implement Agile.

It organizes work into short cycles called Sprints, usually 1 to 4 weeks.

Scrum defines:

- roles

- ceremonies

- artifacts

- events

- tracking methods

8) Scrum Roles

8.1 Product Owner

Represents business and customer needs.

Responsibilities

- define requirements

- maintain backlog

- prioritize features

- clarify doubts

- accept or reject work

Example

In food delivery app, Product Owner decides whether payment integration is more important than reviews.

8.2 Scrum Master

Ensures Scrum is followed properly.

Responsibilities

- facilitate ceremonies

- remove blockers

- coach team

- protect team from unnecessary interruptions

Example

If developers are waiting for API access from another team, Scrum Master helps resolve it.

8.3 Development Team

Cross-functional team that builds the product.

Includes

- developers

- testers

- UI/UX designers

- DevOps engineers

- business analysts sometimes

9) What is a Sprint?

A Sprint is a fixed time-boxed iteration where the team completes selected work.

Usually:

- 1 week

- 2 weeks

- 3 weeks

- 4 weeks

Most teams use 2-week sprints.

At the end of sprint

The team should produce a working increment of software.

10) What is a Product Backlog?

The Product Backlog is the complete list of all work/items/features needed in the product.

It contains:

- new features

- bug fixes

- enhancements

- technical tasks

- security improvements

Example product backlog items

For food delivery app:

- user registration

- restaurant search

- coupon support

- payment gateway integration

- order cancellation

- order history

11) What is a Sprint Backlog?

The Sprint Backlog is the set of backlog items selected for the current sprint.

So:

- Product Backlog = full project list

- Sprint Backlog = current sprint work only

12) What are Project Boards?

A Project Board is a visual board used to track work items and their current status.

It helps teams understand:

- what is pending

- what is in progress

- what is completed

- where blockers exist

Project boards are used in tools like:

- Jira

- Azure DevOps Boards

- Trello

- GitHub Projects

13) Typical Agile Project Board Columns

A common Scrum board may have columns like:

- Backlog

- To Do

- In Progress

- In Review

- Testing

- Done

- Blocked (optional)

Example

A user story:
“Customer can add items to cart”

It moves like this:

- To Do

- In Progress

- In Review

- Testing

- Done

14) Real-World Example of Project Board

Sprint Goal

Enable basic ordering flow for food delivery app.

Board Example

| Story / Task | Status |
| --- | --- |
| User login API | Done |
| Restaurant list UI | Done |
| Menu API | In Progress |
| Cart page UI | Testing |
| Checkout API | To Do |
| Payment gateway integration | Blocked |

This helps everyone quickly understand project status.

15) What is a User Story?

A User Story is a simple description of a feature from the end-user point of view.

Format

As a [type of user]
I want [some goal]
So that [some benefit]

Example

As a customer, I want to add food items to my cart so that I can place an order easily.

16) What is Story Pointing?

Story Pointing is a way to estimate the effort, complexity, and uncertainty of a user story.

It is not directly time estimation.

Story points consider:

- amount of work

- technical difficulty

- risk

- unknowns

17) Why Story Points are Used Instead of Hours

Hours are often inaccurate because:

- one developer may finish in 4 hours

- another may take 8 hours

- unknown dependencies may delay work

Story points focus on relative estimation.

Example:

- Story A = 2 points

- Story B = 5 points

- Story C = 8 points

This means Story C is much bigger/more complex than Story A.

18) Common Story Point Scale

Teams often use Fibonacci-like numbers:

- 1

- 2

- 3

- 5

- 8

- 13

- 21

Why this scale?

As work gets bigger, uncertainty increases.
So estimation jumps also become larger.

19) Story Pointing Example

For food delivery app:

| User Story | Story Points |
| --- | --- |
| User login | 2 |
| Restaurant search | 3 |
| Add to cart | 5 |
| Payment integration | 8 |
| Real-time delivery tracking | 13 |

Why payment is 8?

Because it involves:

- external API integration

- test scenarios

- security concerns

- error handling

Why tracking is 13?

Because it may require:

- maps integration

- GPS updates

- real-time status

- backend and frontend sync

20) How Story Pointing is Done

Usually teams use Planning Poker.

Planning Poker Steps

- Product Owner explains the story

- Team asks questions

- Each member gives estimate privately

- Estimates are revealed together

- Differences are discussed

- Team agrees on final story point

Example

For “Apply discount coupon”

- Developer 1 says 3

- Tester says 5

- UI developer says 2

After discussion they agree on 5 because there are validation and edge cases.

21) What is Velocity?

Velocity is the number of story points completed by the team in one sprint.

Example

Sprint 1 completed: 22 points
Sprint 2 completed: 24 points
Sprint 3 completed: 21 points

Average velocity = around 22 points per sprint

This helps future sprint planning.

22) What is a Burndown Chart?

A Burndown Chart is a graph that shows how much work is remaining in a sprint over time.

It helps the team see:

- whether work is reducing properly

- whether sprint is on track

- whether there is risk of spillover

23) Burndown Chart Structure

Usually:

- X-axis = days in sprint

- Y-axis = remaining work (story points or tasks)

The chart compares:

- ideal remaining work

- actual remaining work

24) Burndown Chart Example

Suppose sprint has 20 story points and lasts 5 days.

Ideal Burndown

- Day 1: 20

- Day 2: 16

- Day 3: 12

- Day 4: 8

- Day 5: 4

- Day 6: 0

Actual Burndown

- Day 1: 20

- Day 2: 19

- Day 3: 17

- Day 4: 10

- Day 5: 6

- Day 6: 2

This means the team is behind ideal pace and may not finish everything.

25) Why Burndown Charts are Useful

They help identify:

- slow progress

- blockers

- underestimated stories

- overloaded sprint

- need for team support

Example

If remaining work stays flat for 3 days, it means work is not moving.
That is a warning sign.

26) Scrum Ceremonies

Scrum has key ceremonies/events.

They are called:

- Sprint Planning

- Daily Scrum

- Sprint Review

- Sprint Retrospective

- Backlog Refinement (commonly practiced though not always listed as an official ceremony)

27) Sprint Planning

This happens at the start of the sprint.

Purpose

To decide:

- what work will be done in the sprint

- how the team will do it

Inputs

- product backlog

- priorities

- team capacity

- past velocity

Output

- sprint goal

- sprint backlog

Example

Sprint Goal:
“Enable customer checkout with payment confirmation”

Selected stories:

- cart summary

- checkout page

- payment API

- order confirmation email

28) Daily Scrum / Daily Standup

A short daily meeting, usually 15 minutes.

Goal

Synchronize team work and identify blockers.

Common questions

- What did I complete yesterday?

- What will I work on today?

- Is there any blocker?

Example

Developer says:
“Yesterday I completed cart API. Today I’ll work on coupon validation. I’m blocked because payment sandbox credentials are not available.”

Then Scrum Master helps remove blocker.

29) Sprint Review

Conducted at the end of sprint.

Purpose

Show the completed work to stakeholders and collect feedback.

Participants

- Product Owner

- Scrum Team

- client/stakeholders

- business users

Example

Team demos:

- customer can add items to cart

- customer can checkout

- payment success page works

Stakeholder says:
“Add delivery instructions field on checkout page.”

That becomes a future backlog item.

30) Sprint Retrospective

Also held at the end of sprint, usually after review.

Purpose

Reflect on:

- what went well

- what did not go well

- what can be improved

Example

Team notes:

- testing started late

- API documentation was unclear

- daily communication improved

Action item:
“From next sprint, API contracts must be finalized before development starts.”

This helps continuous improvement.

31) Backlog Refinement

This is used to prepare future stories.

Activities

- clarify story details

- split large stories

- add acceptance criteria

- estimate upcoming stories

- remove unclear items

Example

Large story:
“Implement order management”

It may be split into:

- view order history

- cancel order

- reorder previous order

- download invoice

32) Real-World End-to-End Scrum Example

Project

Hospital Appointment Booking System

Product Backlog

- patient registration

- doctor search

- appointment booking

- payment

- appointment cancellation

- reminder notifications

- medical history view

Sprint 1 Goal

Allow patient registration and doctor search

Selected stories

- patient signup – 3 points

- login – 2 points

- doctor list – 5 points

- specialty filter – 3 points

Total = 13 points

Project Board During Sprint

| Item | Status |
| --- | --- |
| Patient signup API | Done |
| Login page | Done |
| Doctor list API | In Review |
| Specialty filter UI | Testing |
| Search optimization | In Progress |

Daily Scrum Example

Tester says:
“Doctor list search fails when specialty is blank.”

Developer says:
“I’ll fix null filtering today.”

Scrum Master says:
“I’ll coordinate with BA to confirm expected behavior.”

Sprint Review Demo

Stakeholders see:

- registration working

- login working

- doctor search available

Feedback:

- add doctor availability timing

- show hospital branch location

These become future stories.

Retrospective Outcome

What went well:

- frontend/backend collaboration was good

What did not go well:

- test data was unavailable initially

Improvement:

- prepare test data before sprint starts

33) Difference Between Traditional and Agile

| Traditional / Waterfall | Agile |
| --- | --- |
| Work happens phase by phase | Work happens iteratively |
| Customer sees output late | Customer sees output early and often |
| Hard to accommodate change | Easy to adapt to change |
| Testing often comes later | Testing happens continuously |
| Delivery may take months | Frequent smaller releases |

34) Common Problems Agile Helps Solve

Agile helps when:

- requirements keep changing

- business wants early results

- product needs customer feedback quickly

- defects must be found early

- priorities shift frequently

35) Common Agile Challenges

Agile also has challenges if not handled properly:

- unclear backlog

- weak Product Owner involvement

- poor estimation

- too many changes during sprint

- lack of discipline in ceremonies

- incomplete stories carried over repeatedly

36) Acceptance Criteria

These are the conditions that define when a story is complete.

Example story

As a patient, I want to book an appointment so that I can consult a doctor.

Acceptance Criteria

- patient can select date

- patient can select available slot

- appointment is saved successfully

- duplicate slot booking is prevented

- confirmation message is shown

This helps testing and clarity.

37) Definition of Done

This is the shared team agreement on what “done” means.

A story may be considered done only if:

- code is completed

- code reviewed

- tested

- defects fixed

- deployed to test environment

- accepted by Product Owner

Without a Definition of Done, teams may mark incomplete work as done.

38) How All These Concepts Connect

Here is the simple flow:

SDLC gives the full software lifecycle.
Agile is one way to execute SDLC.
Scrum is a framework within Agile.
Project Boards visualize sprint work.
Story Points estimate relative effort.
Burndown Charts track remaining work.
Scrum Ceremonies keep the team aligned and improving.

39) Simple Visual Flow

Business Need
   ↓
Requirement Gathering
   ↓
Product Backlog
   ↓
Sprint Planning
   ↓
Sprint Backlog
   ↓
Project Board Execution
   ↓
Daily Scrum
   ↓
Development + Testing
   ↓
Burndown Tracking
   ↓
Sprint Review
   ↓
Retrospective